## Slide 1: Project 3: Workout Buddies

## Slide 2: Product Features
Aims to connect people interested in finding a workout partner
  Website
  Create groups to easily find other people with similar workout interests and ability
  Easy to navigate interface
  Messaging functionality
  Users plan what workouts they are doing and what their friends are doing

## Slide 3: Work Split
Dilesh
  Diagram Classes, Taught everyone how to use PHP and SQL efficiently, Bootstrap, login
Santosh
  Messages, table setup
Cheng-Yeh
  Groups, search functionality, profile page
Purna
  Tables, documentation, messages
Shane
  Challenges functionality.

## Slide 4: Problem Faced
Changed project midway
  An RPG was out of scope as not all group members were interested in building a game
Setting up database tables
  Database tables were difficult to set up when there is a high volume of data being stored on a database
  Had to re-setup tables a couple of times to get the proper structure for a given functionality

## Slide 5: Project 4 Expansion
Add more functionality
  Incorporate the exercise functionality to let users plan workouts
    Search for groups doing the same workout
    Randomize workout to keep workouts fun and new
  Add timing to messages
  Add Pictures(maybe)(We don’t want Tinder)